# MultiMachineBuilder rebuild
## Why?

## To be rewritten/remade
### Full remake (with new concepts)
- Mod system (JAR → DLL)
- Graphics (Java 2d → OpenGL)
- UI system (Swing → WPF)
### Full rewrite (no old code used, similar concepts)
- Block drawers
- Item re-coloring
  - Color mapper → Overlayed coloring
- Texture generator
- UI components
  - Custom modelled checkboxes
- UIs
  - World window
    - World frame
    - Inventory frame
    - Recipe frame
### Mostly rewritten (almost no old code, similar concepts)
- Texture system (Java2D BufferedImage → OpenGL texture atlases)
- Sound system (Java Sound → NAudio)
### Major rewrite (very little old code used, very similar concepts)
- Variable references (no specialized ones for primitives)
- JSON tooling (Jackson → Json.NET)
- Blocks and items will be in the same index
- Block system
- Item system
  - Item tags
  - Item deprecation
- World
  - Map proxy
  - Player
  - Block map
- Universe
### Significant rewrite (old code is significant, almost same concepts)
- Electricity
- Crafting
- Auto-generated materials (incl crops)
- Auto-generated electronics
- Auto-generated machine parts
- Block entities (all)
- Item entities (all)
### Minor rewrite (old code is majority, same concepts)
- Simple blocks (those coded manually)
- Crafting ingredients (those coded manually)
- Collections
  - Self-set
  - Allocator
### Almost the same (old code is only adapted, same concepts)
### Identical (exactly the same, file for file and concepts)
- Textures
- Sounds
### Will be gone (for removal, to ease support)
- Advanced files (find a new library)
- Custom geometry (→ Rtree)
- Custom debugging code (→ log4net)
- Image slicer (→ texture atlases)
- Checkbox list
- Static list
- All deprecated content items
- Multi-block machines
## Migration plan
### Phase 0 (code conversion)
In this phase no code will be rewritten, but code will be converted into C# for easier rewriting. Sharpen will be used for code conversion.
#### Subphase 0 (automatic)
In this subphase most work will be automated. The code will be converted to C# using Sharpen
#### Subphase 1 (manual)
Here, all references and libraries will be replaced with their .NET equivalents. These will require special handling:
- events
- SneakyThrow – cut it all out
- streams – replace with LINQ
Manually replace some code with their equivalents
- Event conversion
  - replace Event<T> constants with appriopriate events
  - and their addListener() invocations with handler registrations
  - and their triggers
- replace erroring types with new equivalents
### Phase 1 (inner core)
In this phase, the most basic functionality will be created based upon the conversion. The most important thing is creation of a working window. The 1st phase won’t have any gameplay
1. Create a window
2. Implement translation
3. Recreate the layout of the main menu (non-functional)
4. Implement the exit button
5. Recreate the collections classes from the monniasza.collects.* packages
### Phase 2 (outer core)
This phase will be used for testing only the minium functionality to game to run
#### Work stream A (modloader)
This work stream is concerned with loading mods. A sample mod called HelloWorld will be created to test the functionality of the mod loader.
#### Work stream B (world system)
This work stream is concerned with creating a working implementation of the world system. The blocks used for testing are shown below:
- Air
- Grass
- (temporary) Test BlockEntity
#### Work stream C (OpenGL & world window)
This work stream is concerned with OpenGL context management.
#### Work stream D (implement main menu)
This work stream is concenred with faithfully recreating functionality of the main menu
Toolbar
#### Work stream E (textures & sounds)
This work stream is concerned with remaking texture loader
### Phase 3 (lower baseline)
In this phase the minimum content will be created.
#### Work stream A (graphics)
This work stream is concerned with rendering a world
#### Work stream B (saves)
This work stream is concerned with saving worlds
#### Work stream C (modding APIs)
This work stream will include modding APIs
#### Work stream D (item system & inventories)
This work stream is concerned with recreation of inventories
### Phase 4 (mid baseline)
This phase is about adding the most basic content to the game
#### Work stream A (player)
This work stream is concerned with recreating a player as known in the 0.5 version
- Collision detection
- Health
- Alcohol intoxication
### Work stream B (
### Phase 5 (upper baseline)
This phase is concerned with adding most ingame content

### Phase 6 (supplementary A)
This phase is concerned with adding remaining content, already written in Java
### Phase 7 (supplementary B)
This phase is concerned with addition of in-progress or unfinished content
### Phase 8 (supplementary C)
### Phase 9 (perfection)
This phase is concerned with improving performance and reliability of the game. There will be very little content in this phase
### Phase 10 (final)
This phase, the game will be prepared for upcoming release